        LOCATION BASED ADVERTISING

        MINUTES OF MEETING 1

Date	22 October 2016 , Saturday
Meeting Location	Reading Room
Note-Taker	Arushi Singhal(201516178)
Attendees	Kritika Agarwal , Arushi Singhal (Team members);Vamshidhar Mangu (Client);
Time	5:00 to 6:00 PM;
TOPIC OF DISCUSSION	UI and Features of R2.

UI-DESIGN(showed him the templates)
We discussed the UI design for our project
Client: He will send us the basic design of it like logo and name by sunday.
Then we showed him our databases
CLIENT: admin is also able to upload advertisements for the user,Take a record of how many times a user has logged-in .
TEAM-MEMBERS:but as we didn't mentioned it in our SRS and is a extra functionality so we are thinking of skipping it for now.
CLEINT:He asked us to add field and extract more information about the user like address,phone numbers.
CLEINT: want to see user history and home page of website by next meet.
TEAM-MEMBER:-That we will do and will show you in next meet.
The cleint asked to keep the content of the home page as Dummy for know.
The cleint is using Django CMS but did not asked and didn't mentioned us anytime before and also not in our SRS so we are not implementing it for our R2.
The next is decided on Tuesday 25 oct 2016.